## Slide 1: GPS Logger Project

## Slide 2: Why new GPS Loggers?
Copyright © 2008 by André-Netline
29 July 2026
Most current loggers are in bad condition
Improve ballooning competitions
  Virtual marker drops
  Fly On tasks
Stop / reduce discussions about accuracy
  State of the art GPS technology (SiRF III)
  Pilot can view his logged position
  Logger interval 1sec
Simplify logger handling in scoring

## Slide 3: Key features
Copyright © 2008 by André-Netline
29 July 2026
Display to view scored position (in UTM or Long/Lat) and altitude (in feet or meters)
Keypad to enter Fly On goals or drop markers
USB-Port to use logger as navigation device for the pilot’s laptop
SD-Card to store the digitally signed track
Serial output for telemetry (live tracking/scoring)
SiRF III GPS technology

## Slide 4: Prototype
Copyright © 2008 by André-Netline
29 July 2026
SiRF III GPS Module
SD-Card slot
4-lines display
AVR32 Microcontroller
Battery
Keypad

## Slide 5: Progress
Copyright © 2008 by André-Netline
29 July 2026
Discussions at CIA Conference 2007
Lots of talks in summer 2007
System design
Prototype development
Tested different GPS receivers (approx. 20 flights)
GPS logger report
Looking for a production partner

## Slide 6: Cost / Production
Copyright © 2008 by André-Netline
29 July 2026
Production partner not yet defined
Cost per device estimation: 600 - 1000 €
Build at least 100 devices as soon as possible

## Slide 7: Next steps
Copyright © 2008 by André-Netline
29 July 2026
Decide on financing model / find investor
Build a second prototype based on custom electronics and chassis until June
Test in several events
Production of series zero after summer
More units available by summer 2009
Timetable is depends on financing solution!

## Slide 8: Backup

## Slide 9: About André-Netline
Copyright © 2008 by André-Netline
29 July 2026
Lukas André, MSc BA Uni Bern
Marc André, MSc ETH EE
André-Netline has been developing custom software for more than 10 years
Experienced in ballooning competition as team member and scoring officials (national and international)